## Slide 1: Agile Presentation
Luisanyi Liranzo
SNHU

## Slide 2: Roles of the Scrum Team
Scrum Master – Oversees the operation, provide feedback where needed, facilitate scrum events
Product Owner – Manages the product backlog, determines priority items, and works with the client
Tester – Creates test cases, works with product owner for client specifications
Developer – Creates the code, works with tester to ensure code is functional, develops the overall product.
Notes: The scrum team are the workers that get the job done. In the SNHU Travel iteration there were four main members, the Scrum Master, Product Owner, Tester, and Developer. The Product Owner and Scrum Master are always members of a scrum team, but the other roles can vary based on the project. These are the development team and can vary from project to project. Essentially the scrum master facilitates scrum events, the product owner manages the product backlog while working with the client, and the development team actually works on the product in order to meet release schedules in a timely manner.
Atlassian. (n.d.). Scrum - what it is, how it works, and why it's awesome. Retrieved April 25, 2021, from https://www.atlassian.com/agile/scrum#:~:text=A%20scrum%20team%20needs%20three,engineers%20in%20addition%20to%20developers

## Slide 3: Stages of Agile SDLC (1 of 6)
Stage 1: Scope and Prioritization of Projects
  Portion out workload
  Prioritize pieces of the epic
  Set deadlines to allocate work efficiently
  Set roles and number of people needed
Notes: The six stages of the agile SDLC are scope and prioritization of projects, diagraming the initial sprint, construction, bringing the prototype to production, supporting the release, and finally retirement (LucidChart Team, 2018). The first phase of the agile SDLC is to scope out and prioritize projects. This causes the portions of agile to be portioned out and prioritized piece by piece in an epic. This allows the work to be completed in a timely manner, as well as ensure that each role is able to do their job effectively.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 4: Stages of Agile SDLC (2 of 6)
Stage 2: Diagramming the Initial Sprint
  Set the initial product backlog
  Create a visual depiction of the scope
  Prioritize items
  Set team member workloads
Notes: After this stage the next is to diagram requirements for the initial sprint, which fully maps out the tasks the members have to do, as well as sequence the overall epic for the completion of the project.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 5: Stages of Agile SDLC (3 of 6)
Stage 3: Construction
  Building of the project through user stories
  Quality assurance to meet client expectations
  Initial Software release
    Basic Functionality only
    Work in Progress
Notes: The third stage is construction, which is the actual building of the project through the user stories, ensuring that each step meets client expectations. This is the first release of the software, which is important to note, since it is the basic functionality stage of the development cycle.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 6: Stages of Agile SDLC (4 of 6)
Stage 4: Production
  Testers can see basic functionality
  Developers change software as specified
  Product Owners can adjust stories to account for client feedback
  Public can see the software for the first time.
Notes: The fourth stage is to release the first iteration into production. This is the stage in which testers can see the basic functionality, and developers can make changes based on real time feedback of the system.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 7: Stages of Agile SDLC (5 of 6)
Stage 5: Production and Support for the Release
  Ongoing changes after production starts
  Product owner revisited to change information based on client response
  Public side is changed in real time
  Testers improve functionality of project and report to developers.
Notes: The fifth stage is production and support for the release. This is the changes made to the software as it implemented. The tester’s feedback and revisiting with the product owner is brought to the developer who makes changes to the release in real time. This is then brought to the public and changed based on real time feedback as well.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 8: Stages of Agile SDLC (6 of 6)
Stage 6: Retirement
  Software is no longer worked on
  Retired from Production
  Firm no longer needs the software
  Software has become obsolete.
Notes: The final stage is retirement, in which a software is no longer worked on and retired from the production stage. This is typically done when the firm no longer needs the software, or the software is simply obsolete and can be replaced by a different system.
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle

## Slide 9: Differences with the Waterfall Method
If the project was done under Waterfall instead of Agile then,
  There could have been no way to adjust the top destination list after implementation
  The product backlog would have been feature based, rather than listed by priority
  No cascading of responsibility, less communication
  No implementation of user feedback, since no backtracking is allowed.
  Tester’s input of better functionality would be invalidated.
Notes: Waterfall is a more rigid system that does not allow for flexibility, unlike agile. In one portion of the SNHU Travel project, the layout of the top destinations list had to be revisited. Waterfall does not allow for revisions and backtracking, which would have made this portion impossible. The linearity would have resulted in less freedom or work as well as less communication overall.
LucidChart Team. (2019, October 09). Agile vs. Waterfall vs. KANBAN vs. scrum. Retrieved April 26, 2021, from https://www.lucidchart.com/blog/agile-vs-waterfall-vs-kanban-vs-scrum

## Slide 10: Factors to Consider When Using Waterfall
Use Waterfall when:
  The project has a linear process to complete
  There is no close relation to the client (no revisions will be needed in that case)
  There is a large team size – less communication needed
  Strict deadlines and practices needed
  Clearly set objectives lead into other objectives
Notes: Waterfall needs a linear approach to be successful. This means no information can be present to throw a wrench into plans. Therefore, if the team is not communicating with each other or the client, then waterfall is more appropriate. If the team works better under strict deadlines that lead objectives into other portions of the project in a logical manner, then waterfall would work better for the team than agile would.

## Slide 11: Factors to Consider When Using Agile
Use Agile when:
  Communication is crucial
  There is a close client relation
  A large amount of creativity can be applied to the project
  User feedback is utilized
  Teams are smaller
  Objective based with a nonlinear path to completion
Notes: Agile is the flexible approach that allows for creativity. It is crucial for smaller team sizes due to the amount of communication that must be maintained. Feedback and working to tailor an experience the client wants is the primary strength due to more clients being happy, as well as producing products that make the team satisfied with the work as well, rather than having a sense of remorse when the topic is complete. For this reason, projects that the client is closely working with the team should utilize agile to allow for changes to be made if the client agrees to it.

## Slide 12: References
Atlassian. (n.d.). Scrum - what it is, how it works, and why it's awesome. Retrieved April 25, 2021, from https://www.atlassian.com/agile/scrum#:~:text=A%20scrum%20team%20needs%20three,engineers%20in%20addition%20to%20developers
LucidChart Team. (2019, October 09). Agile vs. Waterfall vs. KANBAN vs. scrum. Retrieved April 26, 2021, from https://www.lucidchart.com/blog/agile-vs-waterfall-vs-kanban-vs-scrum
LucidChart Team. (2018, August 10). The stages of the agile software development life cycle. Retrieved April 25, 2021, from https://www.lucidchart.com/blog/agile-software-development-life-cycle